## Slide 1: Introduction
How to use this business case storyboard toolkit

## Slide 2: How to use this storyboard
This editable document is to be used as a starting point to storyboard the key parts of your business case for your housing stock retrofit project
Each section of this presentation provides a key question that the section should answer
Within each section, a breakdown of the key requirements is listed so that the business case is informative for decision making. This also includes some key examples of what to include
Leading headers and questions throughout the sections will help form a checklist of the information required to form the business case and critically analyse the content you are delivering to aid success
The appendices includes a further glossary of terms, and background to the information required within each section
A more detailed version of the information included can be found here: business case toolkit
A storyboard is a technique used to visualise different scenarios and plan business activities. Storyboarding can be a valuable tool for communicating, collaborating, and planning effectively, making it easier for stakeholders to see how you've developed the thinking behind your business case and picture the outcome. It can also be used as a drafting tool as you develop your formal proposal.
Notes: Introduction to toolkit - How are people supposed to use?
Evidence base – net zero context?
Relatively short
End – Link to right the business case
Glossary and key terms – points of reference
What this means to local areas?

## Slide 3: Business Case Toolkit: Storyboard

## Slide 4: Contents
Strategic Purpose
Tools and Resources
Target Outcome
Benefits
Retrofit Actions
Costs
Financing
Resources
Procurement Strategy
Risk management
  Appendices: Glossary
Notes: Introduction to toolkit - How are people supposed to use?
Evidence base – net zero context?
Relatively short
End – Link to right the business case
Glossary and key terms – points of reference
What this means to local areas?

## Slide 5: Framework
Strategic Purpose
Risk Management
Resources
Costs
Retrofit Actions
Outcome
Procurement
Financing
Delivery Plan
Benefits
A complete business case brings together a great deal of information from different teams and different sources. There are many questions to answer, and it is often easy to lose the strategic overview amongst all the detail. This framework provides all the topics covered in a business case in individual blocks. Each block has its own series of detailed questions and actions, but the single page overview supports monitoring the business case development.

## Slide 6: WHY?
Risk Management
Resources
Costs
Retrofit Actions
Outcome
Procurement
Financing
Delivery Plan
Benefits
Strategic Purpose
First is the WHY? The Strategic Purpose of the project shows how it aligns with the goals of the organisation. It explains why the project is important. This will define the specific goals of your organisation and the external trends and drivers to show why the project is necessary.

## Slide 7: WHAT?
Strategic Purpose
Risk Management
Resources
Costs
Procurement
Financing
Delivery Plan
Second is the WHAT? This defined the project targets and outcomes for what will take place and what benefit it will have if delivered successfully.
Retrofit Actions
Outcome
Benefits

## Slide 8: HOW?
Strategic Purpose
Retrofit Actions
Outcome
Benefits
Finally the HOW? This includes what will take place to deliver the project to budgeted cost and on time, taking into account risks and mitigations.
Resources
Procurement
Financing
Delivery Plan
Risk Management
Costs

## Slide 9: Strategic Purpose
Why is the project important to the organisation?

## Slide 10: Strategic Purpose
Review sources of organisational strategic goals and imperatives:
– Organisation strategy statements
e.g. The Social Housing Group already has a target to be net zero by 2040.
– External trends and drivers
e.g. Social Housing Group's internal research shows that the cost of living crisis is putting more of our residents at risk of fuel poverty.
– Specific goals of key departments, functions and decision-makers
e.g., mapping key stakeholders such as the LA planning department
How does the project advance the strategy goals?
What are the public commitments we have made that this will support? How will this support a good reputation?
Alignment to regulations and requirements?
Alignment to trends and drivers?
Challenges and objectives for the senior management?
Map your project to these strategic goals and imperatives
– How will your project deliver the goals?
Page 11 of Toolkit

## Slide 11: Target Outcomes
What will the project deliver?

## Slide 12: Target outcomes
State the desired outcome clearly and simply
What are the economic targets?
e.g., justification to funders.
- What are the social and health targets?
e,.g., air quality etc.
- What are the technical targets that are aligned to PAS2035?
e,.g. We will improve these 100 properties from an average EPC rating of E to C, cutting fuel poverty rates for residents by 30%
What performance do you expect from the properties after retrofit?
What metrics are you using? Property data, consensus data etc.
Can you provide this in clear and concise statements?
Are your target outcomes driven by government policy and your organisation’s corporate strategy?
What other social and economic objectives are included?
Economic and social objectives:
UK Reduction in fuel poverty: Government’s Sustainable Warmth strategy.
Resident health improvements: International Energy Agency (IEA) on Multiple Benefits of Energy Efficiency Health and Wellbeing
Local job creation: In Regeneration and Retrofit, the UK Green Building Council (UKGBC)
Page 15 of Toolkit

## Slide 13: Benefits
What are the key benefits of a successful project?

## Slide 14: Benefits
State the desired outcome clearly and simply
- Include social and health outcomes in your target
e.g., , lower healthcare costs through a reduction in fuel poverty
- Explore possible economic outcome targets
e.g., reduced energy bills or increased economic activity
- Ensure your project’s retrofit measure outcomes align with PAS 2035
e.g., Fabric first approaches that minimise heat loss.
What performance do you expect from the properties after retrofit?
Can you provide this in clear and concise statements?
Are your target outcomes driven by government policy and your organisation’s corporate strategy?
What other social and economic objectives are included?
Page 17 of Toolkit

## Slide 15: Retrofit Actions
What retrofits will you apply to the target dwellings?

## Slide 16: Retrofit Actions
Describe how you will deliver outcomes
- Include target outcomes, stock analysis and dwelling selection, modelling software used for detailed design and financing and other constraints
e.g., property archetype mapping.
- Other actions ahead of retrofit: delivery plan, cost, resources planning and risk management
e.g., understand electricity capacity and site access.
Try the retrofit project overview to support your case.
-Map of stakeholders required, showing influence and interest, and value proposition
e.g., board members, contractors, DNO
Can you compile a list of the energy efficiency and other measures you intend to apply to the target properties?
Can the list include realistic estimation of costs?
Does outcome of the measures and the process of their installation align with wider strategic objectives?
How have you mapped of any stakeholders that are needed to install the intended measures, such as the local planning authority and the District Network Organisation?
Page 18 of Toolkit

## Slide 17: Delivery Plan
How will you deliver the project and are you clear on the tasks, milestones and sequencing?

## Slide 18: Delivery Plan
Breakdown of the project to the individual tasks, their duration and timings
- Gantt chart of sequence
- Accountability of various tasks
e.g., PAS 2035 retrofit coordinator.
-Project management approach of requirements and risks
e.g., what is your organisation’s standard approach?
-Resource securing and team forming
e.g., mapping of existing resources and expectation of tasks and roles.
Can it be delivered in the time available?
Where are the bottlenecks?
Where are the biggest risks?
How could the project be delivered faster?
What are the Implications for resource requirements and costs?
Page 21 of Toolkit

## Slide 19: Costs
What will the project cost to deliver?

## Slide 20: Costs
Estimates of project costs with improved costing for investments
- How are the costs defined? Action, delivery plan, and resource allocation.
e.g., quotes and cost database access
- What are the costs influenced by? Procurement, risk and financing options.
e.g., option appraisal for finance and procurement.
-Sources of cost information and models of delivery of costing.
e.g., software tools and review/model types such as Analogous review, Parametric models and Bottom up Estimating.
Identify the buildings that will be upgraded, and the energy efficiency and other measures that you will apply to each
Resources of internal and external, that will be required to deliver the project?
Estimate costs for each task
Consider constraints with cost implications, such as milestone dates and availability of resources
Assess any risk associated with cost increases and add to the risk register
- Accurate investments and costing plan: CapEx (capital expenditure), OpEx (operational expenditure), ROI (return on investment)
Page 21 of Toolkit

## Slide 21: Financing
Where will the money for the project come form?

## Slide 22: Financing
Options for providing finance?
- What internal finance is available? This could be a surplus or an annual budget that can lever grant funding, such as an annual maintenance budget
- What commercial loans and corporate bonds are available?
e.g., Environmental Finance report – Sustainable Bonds Insight 2021
-Grants, either governmental or non-governmental
e.g., Social housing decarbonisation fund.
Have the financing requirements been clearly identified?
What is the amount of financing required?
If public sector funding is available, what percentage of the estimated project costs does it cover?
Which are the preferred sources of finance for this project?
Has financing been secured?
Are financing risks included in the risk register?
- Accurate investments and costing plan: CapEx (capital expenditure), OpEx (operational expenditure), ROI (return on investment)
Page 24 of Toolkit

## Slide 23: Resourcing
What are the resource requirements to deliver the project and where will you get it from?

## Slide 24: Resourcing
Internal and external resource requirements
e.g., what do I need to build a team
- Identification of internal resource that covers jobs required
e.g., different departments within your organisation
- What can we train staff internally to meet requirements?
e.g., identification of special skills
-What do we need to recruit for?
e.g., PAS 2035 roles and gaps in resources.
Undertake an organisational retrofit skills gap assessment
Consider whether you have time to acquire any necessary skills
Identify suppliers according to the project’s needs
Highlight missing resources, especially where they impact compliance
Page 25 of Toolkit

## Slide 25: Procurement Strategy
How can the procurement strategy support the projects aims and objectives?

## Slide 26: Procurement Strategy
Pocurement principles
- key principles of good procurement in the UK public sector
e.g., Procurement should be through competition and ctivity should align with legislation and other obligations
- Additional benefits to procurement
e.g., Economic UK drivers and sustainable development goal aligned.
-Method for procurement
e.g., strategy for supplier engagement, tender completion timeline etc.
Identify the organisation’s existing procurement strategy
Ensure the procurement team understands the project’s aims and objectives
Include procurement risks on the risk register
Consider whether your procurement approach promotes sustainable development practices
Choose a procurement method
Page 28 of Toolkit

## Slide 27: Risk Management
What are the most significant risks for the project and how can we mitigate them?

## Slide 28: Risk Management
How, who and when will the risk management be assessed.
-What are the typical risks for a project of this nature?
e.g., approval timelines, design risk, installation backlog.
-What processes are in place to review risk?
e.g., Regular project meetings and risk register
-What is the approach for mitigation?
e.g., Discussion with key stakeholder, track of delivery timeline.
Establish a documented risk management process with named people accountable
Create a project risk register that highlights the greatest risks
Mitigate priority risks
Share the risk register and mitigation with key partners, such as consortium members and suppliers
Regularly review and update the risk register
Establish a process for adding new risks to the register
-How will you conduct risk analysis?
Page 30 of Toolkit

## Slide 29: Appendicies

## Slide 30
Purpose | Activity | Questions | Relevance
Why | Strategic Purpose | Why is this project important? How does it support corporate strategic objectives? Does it respond to significant external drivers? E.g. regulatory, financial, environmental, social objectives? | Discuss the significance of the project and its potential to achieve organisational goals, such as net zero by a certain date, reductions in fuel poverty and support to local agendas. Reputation management and external drivers for public expectation or market leading may also support your case here.
What? | Target Outcomes | What is the target outcome? What is the goal? What does success look like? | Set the social and economic objectives of the project. This can either focus on the housing portfolio data e.g., ‘We will improve 150 properties from an EPC rating E to C’. And stating what this will achieve e.g., a fuel saving or an alignment to recognised standards.
 | Benefits | If you deliver the outcomes, what benefits will follow? What benefits to the organisation? What benefits to customers? What benefits to wider society? What is the value of these benefits? | Consider the direct and indirect benefits, as well as quantitative and qualitative benefits. Benefits need to be valued against the projected costs and risk to ensure the project is viable. Calculation of the benefits can be based off materials such as The Green Book.
 | Retrofit Actions | What retrofit interventions to the target group of properties will deliver the desired outcome? | Retrofit actions are not decided within the business case process. What is required for the business case is a list of the planned interventions for specific properties. Executing a draft or a final list will mean reliability and range of any cost estimates will vary with the confidence you have in the planned retrofit interventions. Bare this in mind when presenting your options.
How? | Delivery Plan | How will you organise to deliver the retrofit actions on time and in budget? Gantt chart or other project plan. | The delivery plan breaks down the project to the individual tasks, their duration and timing. A Gantt chart is a popular tool for showing task dependencies, durations, and timing. Consider the resource implications and how this may affect key milestones.
 | Costs and Financing | What are the costs of delivering the planned retrofit actions? List the various sources of financing for the delivery plan. | Your costs are defined by the technical outputs that you hope to deliver. This will then filter the tasks, resources and risk associated with these measures which can be modelled using various techniques. To finance the project, various support streams exist that your delivery plan will need to account for.
 | Resources | What resources (internal and external) are required and how will they be sourced? | Additional roles and tasks are defined as part of the PAS2035 roles and additional roles more specific to your organisation could be introduced, which may require upskilling or training.
 | Procurement | What procurement approach will you use? | Strategy and principles for procurement should be clearly defined with good organisation practice employed. Procurement choices should enhance your companies values e.g., social community value, positive environmental impact and human rights.
 | Risk Management | What are the key risks to the project? How will you mitigate these risks? Who is responsible for managing these risks? | Risk management extends beyond the formal completion of the project. There is little point in delivering a retrofit project on time and in budget if problems still occur. The risk management process consists of the policies, framework, processes and rules that you need to identify, assess and mitigate.
Page 36 of Toolkit